**ENVIRONMENTAL AND SOCIAL MANAGEMENT PLAN**

|  |  |
| --- | --- |
| **Project name:** LIVINGSTONIA POLICE PROJECT | **District :** RUMPHI  |
| **Project location TA:** KACHULU | **Name of catchment:** LIVINGSTONIA |
| **GVH:** CHIKUNTHA  | **Nature/size:**  |
| **Name of Village:** CHIKOTHA  | **Sector:** HOME AFFAIRS |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Expected Environmental/social impacts** | **Proposed Mitigation/enhancement measures** | **Output indicators** | **Target**  | **Responsibility for implementing mitigation measures** | **Responsibility for monitoring the implementation of mitigation measures** | **Date of implementation** | **Required inputs** | **Estimated cost** |
| Loss of trees/Vegetation | Planting tress | Number of trees planted | 200 | Contractor | District Forest Office | January-March | Tree SeedlingsAdministration cost | K200,000 |
| Soil erosion | Planting of vertiver | Area planted | 0.5 Hectors | Contractor | EDO/LRCO | January-March | Vertiver grassAdministration cost | K168,000 |
| Risk of injuries to workers and communities | Provision of PPES’s | Number of PPE’s provided | 15 | Contractor | EDO | August-September | PPE’sAdministration cost | K350,000 |
| Spread of HIV/Aids and STI’s | Sensitization/AwarenessDistribute condoms | Number of meetingsNumber of condoms | 2 meetings 2000 condoms | HSA | DHO/DCDO/DAC | August-October | Administration cost | K150,000 |
| Dust emissions | Provision of PPE’s/masksWatering the ground | Number of masksWater canes provided | 400 masks5 Water canes | Contractor | EDO | August-October | Masks and canesAdministration cost | K325,000 |
| Generation of solid waste | Proper waste disposal | Number of trips | 24 trips | Contractor | EDO | August-September | Transportation | K240,000 |

**NB: the DPD must ensure that mitigation measures outlined in the form are implemented**