**

**M’MBELWA DISTRICT COUNCIL**

**Site meeting report**

|  |  |
| --- | --- |
| **Name of Activity** | Site meeting – Vibangalala Health Post |
| **Date of Activity** | 16/03/2022 | **Type of Activity:** | Field Visit |
| **Location** | Vibangalala (Mzimba West, T/A Mzukuzuku) |  |  |
| **Compiled by** | * Martin Thera
 |  |  |
| **Participants**  | **Name**1. Martin Thera
2. Evance Adin
 | **Designation**InternMET |  |
| **Programme** |
| **Purpose of site visit:**1. To appraise works progress at Vibangalala Health Post.
 |
| **Project status**:* Vibangalala Health Post Maternity Wing construction is a project conceived under GESD. There are two projects taking place at the site:
1. Construction of a maternity wing.
2. Construction of solar and grid powered water system
* The Maternity wing construction has reached roofing level.
* Project works stalled for about 4 days due to exhaustion of funds.
* The contractor will resume works as soon as funds are available.
* The construction of solar and grid powered water system is almost competed and functioning.
 |
| **Observations**1. For the maternity wing construction, the contractor had addressed all issues that were raised by the client on the previous site visit.
2. For the water system construction, the contractor has to paint the inspection stair bars and the control room and fix a door on the same.
 |
| **Action Items:** |
| **Action** | **Responsible** | **Due** |
| 1. The contractor to resume works as soon as funds are available
 | Kathabwa Civil Works & Building Contractors | ASAP |
| 1. Facilitate funding for maternity wing Construction
 | MDC | ASAP |
| 1. Finalize the few works remaining for the water system
 | Competent Electrical & Solar Contractors | ASAP |