**ENVIRONMENTAL AND SOCIAL MANAGEMENT PLAN**

|  |  |
| --- | --- |
| **Project name:** DC Office rehabi;itation | **District : Rumphi** |
| **Project location TA:** Chikulamayembe | **Name of catchment:** Boma |
| **GVH:** Mlongoti | **Nature/size:** |
| **Name of Village:** Khayawo | **Sector:** Public Works |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Expected Environmental/social impacts** | **Proposed Mitigation/enhancement measures** | **Output indicators** | **Target** | **Responsibility for implementing mitigation measures** | **Responsibility for monitoring the implementation of mitigation measures** | **Date of implementation** | **Required inputs** | **Estimated cost** |
| Dust Emission | Provision of PPE’s  Watering the ground | Number of face masks  Number of watering canes | 1000 masks  5 water canes | Contractor | EDO | Nov - January | Masks and canes  Administration cost | K325,000 |
| Disruption of marriage | Awareness | Code of conduct  Number of meetings conducted | 1 code of conduct developed  1 meeting | Contractor | DCDO/DSWO | Nov -Jan | Administration cost | K 150,000 |
| Risk of injuries to workers and communities | Provision of PPE’s | Number of PPE’s provided | 15 | Contractor | EDO | Nov - Jan | PPE’s and administration cost | K 350,000 |
| Spread of HIV/AIDS and STIs | Sensitization  Distribution of condoms | Number of meetings  Number of condoms | 2 meetings  2000 Condoms | HSA  Contractor | DHO  DCDO  Aids Coordinator | Nov - Jan | Administration cost | K150,000 |
| Increase in cases of gender based violence | Awareness meeting | Number of meetings | 2 meetings | Contractors | DSWO  DGO | Nov - Jan | Administration cost | K150,000 |

**NB: the DPD must ensure that mitigation measures outlined in the form are implemented**